Smart Food Waste Redistribution System

6 Weeks Module Implementation with Module Division & Required Tools

Week – 1

Base Paper Identification & Idea Finalization

Tasks

- Study research papers related to food redistribution systems

- Analyze existing systems

- Finalize project idea and objectives

- Prepare problem statement and literature review

Module Focus

- Requirement Analysis Module

- Literature Survey Module

Required Tools

- Google Scholar

- Microsoft Word

- Canva

Week – 2

Module Division & System Design

Tasks

- Divide project into modules

- Design ER diagram

- Create database schema

- Design system workflow

Module Division

- Donor Module

- Receiver Module

- Admin Module

- Food Management Module

- Tracking Module

Required Tools

- Draw.io

- MySQL Workbench

- VS Code

Week – 3

Database Development & Frontend Setup

Tasks

- Create database tables

- Establish database connection

- Develop basic frontend pages

Modules Implemented

- Database Management Module

- Donor Module

- Receiver Module

Required Tools

- MySQL

- Python

- Flask

- VS Code

Week – 4

Core Module Development

Tasks

- Develop food upload system

- Implement request handling

- Create expiry tracking

- Develop tracking functionality

Modules Implemented

- Food Management Module

- Request Handling Module

- Tracking Module

Required Tools

- HTML

- CSS

- JavaScript

- Flask

Week – 5

System Integration & Testing

Tasks

- Integrate all modules

- Test database operations

- Fix bugs and errors

Modules Tested

- Donor Module

- Receiver Module

- Food Management Module

- Tracking Module

Required Tools

- Postman

- Chrome DevTools

- GitHub

Week – 6

Final Documentation & Deployment

Tasks

- Prepare final report

- Create presentation

- Final testing and corrections

Final Deliverables

- Working prototype

- Project report

- PPT presentation

- Source code

Required Tools

- Microsoft Word

- Canva

- GitHub